# MoSCoW Prioritization

User stories are prioritized based on frequency of mention across interviews, alignment with core value proposition, and technical feasibility for an MVP.

## Must Have

| Story | Description | Justification |
| --- | --- | --- |
| US-1 | Natural language mood input for recommendations | Core value proposition. Without this, there is no product. All three interviewees described this exact need. |
| US-2 | Explanations for why each song was recommended | Key differentiator from existing tools. Two of three participants explicitly requested this. Builds trust and engagement. |
| US-5 | Fast, simple interface for quick results | Essential for adoption. If the tool is slower than scrolling Spotify, users won’t switch. B’s time constraints represent a large user segment. |

## Should Have

| Story | Description | Justification |
| --- | --- | --- |
| US-3 | Iterative refinement of mood descriptions | Significantly improves quality of results. Two participants wanted this. Technically feasible as a conversational follow-up to the initial prompt. |
| US-4 | Save and revisit playlists | Drives retention and repeat usage. Without saving, every session starts from zero. Requires user accounts, adding moderate complexity. |

## Could Have

| Story | Description | Justification |
| --- | --- | --- |
| US-6 | Include lesser-known and indie artists | Important for power users but depends on the music data sources available. Could be a toggle or mode rather than default behavior. |
| US-8 | Occasion-specific playlist generation | Natural extension of mood input. The LLM should handle this without extra engineering, but dedicated UX for occasions could enhance the experience. |

## Won’t Have (This Release)

| Story | Description | Justification |
| --- | --- | --- |
| US-7 | In-app song previews | Requires Spotify/Apple Music API integration with audio playback rights. Adds significant technical complexity. Users can click through to their streaming platform for now. |